**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 27 June 2025 |
| Team ID | LTVIP2025TMID39957 |
| Project Name | TrafficTelligence : Advanced Traffic Volume Estimation with Machine Learning |
| Maximum Marks | 20 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Project setup &  Infrastructure | USN-1 | Set up the development environment with the required tools and  frameworks to start the project | 1 | High | Sai Kavya Sri |
| Sprint-2 | Data collection | USN-2 | Gather a diverse dataset of Date, time, holidays and climatic conditions. | 2 | High | Venkata Siva Bhargavi |
| Sprint-2 | data preprocessing | USN-3 | Preprocess the collected dataset by removing outliers and null values etc. Explore and evaluate different deep learning architectures (e.g., Regressions) to select the most suitable model for the project. | 3 | High | VijayaLakshmi |
| Sprint-3 | model development | USN-4 | train the selected machine learning model using the preprocessed  dataset and monitor its performance on the validation set. | 4 | High | Sai Rakesh |
| Sprint-3 | Training | USN-5 | The data set will be trained with suitable algorithms to improve the robustness and accuracy. | 6 | medium | Sai Kavya Sri |
| Sprint-4 | model deployment & Integration | USN-6 | deploy the trained machine learning model as a web service to make it accessible for users. Integrate the model's API into a user-friendly web interface for users to input variables such as date, time, holidays etc and receive predicted volume results. | 1 | medium | Venkata Siva Bhargavi |
| Sprint-5 | Testing & quality assurance | USN-7 | conduct thorough testing of the model and web interface to identify and report any issues or bugs. fine-tune the model hyperparameters and optimize its performance based on user feedback and testing results. | 1 | medium | VijayaLakshmi |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 1 | 3 Days | 8 June 2025 | 11 June 2025 | 1 | 11 June 2025 |
| Sprint-2 | 5 | 2 Days | 11 June 2025 | 13 June 2025 | 5 | 13 June 2025 |
| Sprint-3 | 10 | 3 Days | 13 June 2025 | 16 June 2025 | 10 | 16 June 2025 |
| Sprint-4 | 1 | 3 Days | 16 June 2025 | 19 June 2025 | 1 | 20 June 2025 |
| Sprint-5 | 1 | 2 Days | 19 June 2025 | 21 June 2025 | 1 | 22 June 2025 |

**Velocity:**

Imagine we have a 29-days sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**AV= 19/3.8 = 5**

**Burndown Chart:**


A burndown chart is a graphical representation of work left to do versus time. It is often used in agile [software development](about:blank) methodologies such as [Scrum](about:blank). However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](about:blank)[**https://www.atlassian.com/agile/tutorials/burndown-charts**](about:blank)

**Reference:**


[**https://www.atlassian.com/agile/project-management**](about:blank)[**https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software**](about:blank)[**https://www.atlassian.com/agile/tutorials/epics**](about:blank)[**https://www.atlassian.com/agile/tutorials/sprints**](about:blank)[**https://www.atlassian.com/agile/project-management/estimation**](about:blank)[**https://www.atlassian.com/agile/tutorials/burndown-charts**](about:blank)


**Burndown Chart: For the 5th Sprint**


****

**Board section.**

We have completed till sprint 2.



****

****